BERNTOUTGLOBAL XXL

The Musician's Index

MASTER COMPLETION MAP

+ Claude Contest System Integration Plan

For Copilot & Gemini | Phase 17.5 Baseline | March 2026

Checkpoint: 21aa9b2 | Web :3001 | API :4000

# 1 — STATUS KEY

Every item in this document is tagged with one of the following statuses. Respect these tags — they define the exact boundary between locked, active, and additive work.

| STATUS | MEANING |
| --- | --- |
| ✓ LOCKED | Complete through Phase 17.5 — do not modify |
| ◐ IN PROGRESS | Partially done — needs final closure |
| ⚑ BEFORE UPLOAD | Must finish before any deploy |
| ▷ AFTER UPLOAD | Can be completed post-deploy |
| ◈ CONTEST WAVE | Contest system — additive only, do not touch hardened core |

# 2 — MASTER PHASE TABLE

The authoritative list of all phases from auth hardening through live member onboarding. Phases 15.x through 17.5 are LOCKED — do not modify any behavior in those systems. All work after 17.5 is additive or operational.

| PHASE | NAME | STATUS | KEY DELIVERABLES / NOTES |
| --- | --- | --- | --- |
| 15.x | Auth / Session / RBAC Hardening | ✓ LOCKED | Auth flow, session guard, protected route behavior, RBAC boundary enforcement |
| 16.1 | Onboarding Loop Fix | ✓ LOCKED | Onboarding redirect loop patched and stable |
| 16.2 | Backend Mutation Guards | ✓ LOCKED | POST/PATCH/DELETE mutation guards on all API routes |
| 16.3 | CSRF Forwarding | ✓ LOCKED | CSRF token forwarding in middleware — stable |
| 16.4 | Dependency-Aware Readiness | ✓ LOCKED | /api/readyz checks DB + service dependencies before ready |
| 16.5 | Rollout Gate Logic | ✓ LOCKED | Promotion blocked until readiness green |
| 16.6 | Alert Dedupe | ✓ LOCKED | Alert deduplication rules in health module |
| 16.7 | Contract Versioning | ✓ LOCKED | API contract version enforcement |
| 16.8 | Rollout Metrics Enforcement | ✓ LOCKED | Rollout gate tied to real metrics |
| 16.8.1 | Auth + CSRF Timing Fix | ✓ LOCKED | Race condition between auth guard and CSRF resolved |
| 16.9 | Structured Rollout Metrics Contract | ✓ LOCKED | Typed rollout metrics contract defined and enforced |
| 17.0 | Env Contract Sweep | ✓ LOCKED | All env vars validated at startup — no silent failures |
| 17.1 | Deployment Pipeline Gate Binding | ✓ LOCKED | CI gate bound to deployment pipeline |
| 17.2 | Rollback Trigger Execution Binding | ✓ LOCKED | Rollback trigger wired to automated execution |
| 17.3 | Onboarding Recovery / Stale State | ✓ LOCKED | Stale onboarding state recovery hardened. Note: Playwright proof requires local services running on :3001/:4000 |
| 17.4 | CI Proof Coverage Expansion | ✓ LOCKED | Browser proof coverage expanded to all E2E spec files |
| 17.5 | Build/Release Identity Metadata | ✓ LOCKED | Build hash + release identity exposed on /api/healthz |
| 18.0 | One-Command Local Restore | ⚑ BEFORE UPLOAD | Single PowerShell script: starts API + Web + runs all proofs. No manual steps. |
| 18.1 | Pre-Upload Proof Gate | ⚑ BEFORE UPLOAD | One command that runs ALL proofs — health, readiness contract, build, E2E specs — and exits 0 or 1 |
| 18.2 | Deployment Runbook | ⚑ BEFORE UPLOAD | Written runbook: exact steps to deploy to Cloudflare/Hostinger/IONOS/Render |
| 18.3 | Rollback Runbook | ⚑ BEFORE UPLOAD | Written runbook: exact steps to trigger and verify rollback |
| 18.4 | Operator Sheet | ⚑ BEFORE UPLOAD | Single-page quick reference: ports, routes, commands, health URLs, common fixes |
| 18.5 | API Smoke / Working Surface Validation | ⚑ BEFORE UPLOAD | Lightweight smoke test: public page ✓, auth route ✓, protected route rejects unauth ✓, key API endpoints 200 |
| 18.6 | Upload Smoke Pack | ⚑ BEFORE UPLOAD | Evidence pack: all proof outputs captured, CI green, no dead routes, no static shells |
| 19.0 | Gemini Repo Audit + Placement Map | ◐ IN PROGRESS | Gemini maps every existing file vs missing file — must run before Claude contest waves |
| 19.1 | Visual Completion Pass | ◐ IN PROGRESS | Every page: no placeholders, no lorem ipsum, no [TODO] markers visible to end users |
| 19.2 | No-Static-Shell Sweep | ◐ IN PROGRESS | All pages that should be dynamic are connected to real data — no static HTML shells |
| 19.3 | Performance Pass | ◐ IN PROGRESS | LCP, CLS, TTI baselines measured. Known heavy components optimized. |
| 19.4 | Error-State UX | ◐ IN PROGRESS | Every major failure path has proper error state UI — not blank screens |
| 19.5 | Content Readiness | ◐ IN PROGRESS | Real copy, real images/placeholders, real onboarding text |
| 19.6 | Route + Mutation Inventory | ◐ IN PROGRESS | Full list of all routes and all mutations — no undocumented endpoints |
| 19.7 | Telemetry Clarity | ◐ IN PROGRESS | Analytics events named clearly, no duplicate events, no missing critical events |
| 20.0 | Contest System — Wave 1 Core | ◈ CONTEST WAVE | ContestBanner + SponsorProgressCard on artist profiles. Contest home page /contest |
| 20.1 | Contest System — Wave 2 Sponsor | ◈ CONTEST WAVE | SponsorInvitePanel, SponsorPackageTierCard, sponsor flow wired to API |
| 20.2 | Contest System — Wave 3 API | ◈ CONTEST WAVE | ContestModule registered in app.module.ts, Prisma models migrated, service stubs replaced |
| 20.3 | Contest System — Wave 4 Host | ◈ CONTEST WAVE | RayJourneyHost on /contest/host, HostCuePanel admin-only, cue WebSocket live |
| 20.4 | Contest System — Wave 5 Admin/Bots | ◈ CONTEST WAVE | All admin pages protected, 7 contest bots wired, analytics endpoint live |
| 20.5 | Contest System — Wave 6 Polish | ◈ CONTEST WAVE | StageSponsorOverlay, SeasonCountdownPanel, sponsor leaderboard, visual tuning |
| 20.6 | Contest System — Wave 7 Season/Archive | ◈ CONTEST WAVE | Season pages, archive/replay, winner hall of fame, prior season data |
| 25.0 | Controlled Deploy / Upload | ▷ AFTER UPLOAD | CI green, all proofs pass, rollback verified, no dead routes, health identity visible |
| 26.0 | First Live Member Onboarding | ▷ AFTER UPLOAD | Controlled first-member flow, onboarding stable, contest banners behave, rooms/party safe |

# 3 — POWERSHELL RESTORE BASELINE

Run these three shells in order. All three must be alive before running any proofs. Services must be running at :3001 and :4000 before Playwright tests are launched — the Phase 17.3 lesson confirmed this the hard way.

### Shell 1 — API (run first)

Set-Location "C:\Users\Admin\Documents\BerntoutGlobal XXL\tmi-platform\apps\api" $dbLine = Select-String -Path .env -Pattern '^DATABASE_URL=' ¦ Select-Object -First 1 if (-not $dbLine) { Write-Error 'DATABASE_URL_NOT_FOUND_IN_APPS_API_DOTENV'; exit 1 } $env:DATABASE_URL = $dbLine.Line.Substring(13).Trim('"') $env:PORT = '4000' Set-Location "C:\Users\Admin\Documents\BerntoutGlobal XXL\tmi-platform" pnpm --filter tmi-platform-api start:dev

### Shell 2 — Web (run second)

Set-Location "C:\Users\Admin\Documents\BerntoutGlobal XXL\tmi-platform\apps\web" pnpm dev -- -p 3001

### Shell 3 — Proofs (run after both services are alive)

# Step 1: Health checks $env:NODE_OPTIONS="--max-old-space-size=4096" try { (Invoke-WebRequest -UseBasicParsing http://localhost:3001/auth).StatusCode } catch { $_.Exception.Message } try { (Invoke-WebRequest -UseBasicParsing http://localhost:4000/api/healthz).Content } catch { $_.Exception.Message } try { (Invoke-WebRequest -UseBasicParsing http://localhost:4000/api/readyz).Content } catch { $_.Exception.Message } # Step 2: Readiness contract + build pnpm -C apps/api run test:readiness-contract pnpm -C apps/api build # Step 3: E2E specs (services must be running) pnpm -s exec playwright test tests/e2e/phase13_5.spec.ts --workers=1 --reporter=dot pnpm -s exec playwright test tests/e2e/phase14_onboarding.spec.ts --workers=1 --reporter=dot pnpm -s exec playwright test tests/e2e/phase15_rbac_boundaries.spec.ts --workers=1 --reporter=dot pnpm -s exec playwright test tests/e2e/phase15_4_api_guards.spec.ts --workers=1 --reporter=dot pnpm -s exec playwright test tests/e2e/phase15_5_artist_admin.spec.ts --workers=1 --reporter=dot

IMPORTANT: The Playwright command uses the repo-native pnpm -s exec playwright test — not npx playwright test. Using an incorrect project name (chromium) caused Phase 17.3's verification block. Always use the exact commands above.

# 4 — MASTER PROOF CHECKLIST (Pre-Upload Gate)

Every item on this list must be green before upload. Print this page and check each item manually the day of deploy. CI passing alone is not enough — browser proofs and health checks must be verified live.

|  | PROOF CHECK | CATEGORY |
| --- | --- | --- |
| ☐ | API running: GET http://localhost:4000/api/healthz → 200 | Health |
| ☐ | Web running: GET http://localhost:3001/auth → 200 | Health |
| ☐ | Readiness: GET http://localhost:4000/api/readyz → "ready" | Health |
| ☐ | pnpm -C apps/api run test:readiness-contract → exit 0 | Contract |
| ☐ | pnpm -C apps/api build → exit 0 | Build |
| ☐ | playwright test phase13_5.spec.ts → pass | E2E |
| ☐ | playwright test phase14_onboarding.spec.ts → pass | E2E |
| ☐ | playwright test phase15_rbac_boundaries.spec.ts → pass | E2E |
| ☐ | playwright test phase15_4_api_guards.spec.ts → pass | E2E |
| ☐ | playwright test phase15_5_artist_admin.spec.ts → pass | E2E |
| ☐ | No 404 routes on any linked page | Routes |
| ☐ | No static shell pages (all pages connected to real data) | Content |
| ☐ | No [TODO] or lorem ipsum visible to end users | Content |
| ☐ | CI pipeline green on latest commit | CI |
| ☐ | Rollback procedure tested and verified | Deploy |
| ☐ | Health identity visible on /api/healthz (build hash + release) | Identity |

# 5 — CLAUDE CONTEST SYSTEM INTEGRATION PLAN

The Claude contest package is a major feature pack — not a patch. It must not overwrite or refactor any hardened repo behavior. The repo is the source of truth for auth, middleware, onboarding, and readiness. The contest package is purely additive.

## 5.1 — File Placement Plan (Claude Files → Repo)

Follow this table exactly. "Hold" items require Gemini audit confirmation first. "Reject" items must never be applied.

| CLAUDE FILE | TARGET REPO PATH | ACTION | WAVE / NOTES |
| --- | --- | --- | --- |
| ContestBanner.tsx | apps/web/src/components/contest/ | ADD | Wave 1 |
| SponsorProgressCard | apps/web/src/components/contest/ | ADD | Wave 1 |
| SeasonCountdownPanel.tsx | apps/web/src/components/contest/ | ADD | Wave 1 |
| contest/page.tsx | apps/web/src/app/contest/ | ADD | Wave 1 |
| SponsorInvitePanel.tsx | apps/web/src/components/contest/ | ADD | Wave 2 |
| SponsorPackageTierCard.tsx | apps/web/src/components/contest/ | ADD | Wave 2 |
| RayJourneyHost.tsx | apps/web/src/components/host/ | ADD | Wave 4 |
| RayJourneyAvatarSpec.ts | apps/web/src/components/host/ | ADD | Wave 4 |
| HostCuePanel.tsx | apps/web/src/components/host/ | ADD | Wave 4 |
| contest.controller.ts | apps/api/src/modules/contest/ | ADD | Wave 3 |
| contest.service.ts | apps/api/src/modules/contest/ | ADD | Wave 3 |
| contest.module.ts | apps/api/src/modules/contest/ | ADD | Wave 3 |
| contest.dto.ts | apps/api/src/modules/contest/ | ADD | Wave 3 |
| ContestBots.ts | apps/api/src/bots/contest/ | ADD | Wave 5 |
| contest.schema.prisma | packages/db/prisma/schema.prisma | APPEND ONLY — never replace existing models | Hold — Wave 3 only after audit |
| contest.module import | apps/api/src/app.module.ts | EXTEND — add import only | Hold — verify no conflict |
| ANY middleware changes | apps/web/src/middleware.ts | DO NOT TOUCH | Reject — middleware is locked through 17.5 |
| ANY auth changes | apps/api/src/auth/* | DO NOT TOUCH | Reject — auth is locked through 17.5 |

## 5.2 — Contest System August 8 Hard Rule

The contest season must not open until August 8 and must repeat every August 8. This is a hard business rule enforced in ALL of the following locations — not just the UI:

| ENFORCEMENT POINT | AUGUST 8 HARD RULE IMPLEMENTATION |
| --- | --- |
| Prisma Schema | ContestSeason.registrationStartDate must be Aug 8 each year. Validated at season creation. |
| Admin Season Setup | Admin cannot set registration open date before Aug 8. UI enforces date picker min = Aug 8. |
| Frontend Countdown | SeasonCountdownPanel targets next Aug 8 if no active season. Never counts to wrong date. |
| API Entry Check | POST /contest/entries rejects with 409 if registrationStartDate has not passed. |
| Env Config | CONTEST_REGISTRATION_DAY=8, CONTEST_REGISTRATION_MONTH=8. Both required in env contract. |

## 5.3 — Additional Files Claude Must Generate Next

These files were identified in the Gemini audit summary and the PDF as missing from the first Claude package. Claude should generate these in the next wave before Copilot wires anything in Wave 3+.

| FILE | REPO PATH | PURPOSE |
| --- | --- | --- |
| contest.env.contract.ts | apps/api/src/modules/contest/ | CONTEST_REGISTRATION_DAY, CONTEST_REGISTRATION_MONTH, CONTEST_MAX_LOCAL_SPONSORS, CONTEST_MAX_MAJOR_SPONSORS — enforced at startup |
| contest.routes.ts | apps/web/src/config/ | All contest route strings as constants — prevents typos in nav/redirect |
| contest.permissions.ts | apps/api/src/modules/contest/ | Permission map: who can enter, who can approve sponsors, who can trigger host cues |
| contest.smoke.spec.ts | tests/e2e/ | Smoke test: /contest loads, /contest/qualify loads, artist banner renders, sponsor invite opens |
| contest.admin.audit.ts | apps/api/src/modules/contest/ | Audit trail: all admin actions on contest entries and sponsor approvals logged |
| ContestQualificationStatus.tsx | apps/web/src/components/contest/ | Badge showing entry status: pending / qualified / regional / semi-finals / finals / winner |
| ContestDiscoveryGrid.tsx | apps/web/src/components/contest/ | Fan-facing grid of contestants — filterable by category |
| SponsorLeaderboard.tsx | apps/web/src/components/sponsor/ | Which sponsors backed the most artists — drives sponsor competition |
| WinnerRevealPanel.tsx | apps/web/src/components/contest/ | Animated winner reveal — triggered by host cue or admin action |
| contest/rules/page.tsx | apps/web/src/app/contest/rules/ | Official contest rules page — qualification requirements, phase dates, prize structure |
| contest/leaderboard/page.tsx | apps/web/src/app/contest/leaderboard/ | Live leaderboard — votes + sponsor progress combined ranking |
| contest/admin/page.tsx | apps/web/src/app/contest/admin/ | Contest control center — admin only, all queue management |

# 6 — CONTEST INTEGRATION WAVE ORDER

Copilot and Gemini must follow this order strictly. Each wave must have its proof checklist green before the next wave starts. No skipping.

### Wave 1 — Core Contest Pages + Banner System

- Place ContestBanner.tsx, SeasonCountdownPanel.tsx in apps/web/src/components/contest/

- Place apps/web/src/app/contest/page.tsx — contest home route live

- Add ContestBanner to artist profile page (additive only — do not touch existing profile logic)

- Proof: /contest loads, artist profile shows banner, no existing tests broken

### Wave 2 — Sponsor Flow

- Place SponsorInvitePanel.tsx, SponsorPackageTierCard.tsx

- Wire SponsorInvitePanel as modal on artist profile page

- GET /api/contest/sponsor-packages returns package list

- Proof: Invite panel opens, package selector renders, send button visible

### Wave 3 — API + Prisma (requires Gemini audit first)

- Gemini confirms schema.prisma path — APPEND contest models only at packages/db/prisma/schema.prisma

- Place contest.controller.ts, contest.service.ts, contest.module.ts, contest.dto.ts

- Add ContestModule to app.module.ts imports — one line only

- Run: npx prisma generate && npx prisma migrate dev --name add_contest_system

- Proof: GET /api/contest/entries → 200, GET /api/contest/sponsor-packages → package array

### Wave 4 — Ray Journey Host System

- Place RayJourneyHost.tsx, RayJourneyAvatarSpec.ts, HostCuePanel.tsx

- Create apps/web/src/app/contest/host/page.tsx — host stage page

- HostCuePanel behind admin role guard only

- Wire /api/contest/host/cue endpoint

- Proof: /contest/host renders Ray Journey avatar, cue panel triggers API

### Wave 5 — Admin + Analytics + Bots

- Place ContestBots.ts in apps/api/src/bots/contest/

- Create all admin pages under /contest/admin/ — all behind admin role guard

- Wire analytics endpoint /api/contest/analytics

- Proof: Admin pages 401 for non-admin, 200 for admin — bot classes callable without errors

### Wave 6 — Visual Polish + Sponsor Overlays

- StageSponsorOverlay, SponsorLeaderboard, ContestDiscoveryGrid

- Motion tuning — sponsor overlay z-index does not block content

- Mobile fallback for ContestBanner and SponsorInvitePanel

- Proof: No layout shift, no overlay z-index conflicts, mobile renders correctly

### Wave 7 — Season System + Archive

- Season pages: /contest/season/[seasonId] and /contest/season/[seasonId]/archive

- Prior winner hall of fame

- Sponsor contribution archive

- Proof: Season pages load, archive shows empty state gracefully

# 7 — DO NOT TOUCH LIST (Contest Integration)

These files and systems are locked through Phase 17.5. Contest integration work must never modify them. If any contest file requires changes to these systems, stop and consult Marcel first.

### Hardened Files — LOCKED

- apps/web/src/middleware.ts — auth middleware, CSRF, session. LOCKED.

- apps/api/src/auth/* — all auth module files. LOCKED.

- apps/web/src/app/onboarding/* — onboarding flow. LOCKED.

- .github/workflows/ci.yml — CI pipeline. LOCKED (extend only if needed).

- packages/db/prisma/schema.prisma — APPEND ONLY. Never rewrite existing models.

- apps/api/src/app.module.ts — ADD ContestModule import only. Nothing else.

- apps/api/src/modules/health/* — health module. LOCKED.

### Behavior Rules — LOCKED

- Cookie names — use exact names already established in sessions

- Auth redirect paths — /auth is the auth page, must not change

- Protected route behavior — already hardened, must not regress

- Readiness endpoint contract — /api/readyz shape must not change

- Rollback trigger logic — must not be modified by any contest wave

# 8 — REMAINING WORK BEFORE UPLOAD (Priority Order)

Do these in order. Nothing in Wave 2+ of the contest system should start until Phase 18.0 through 18.6 are complete.

### Priority 1 — Operator Layer (Phases 18.0–18.4)

- Phase 18.0: Write the one-command local restore PowerShell script (wraps all three shells)

- Phase 18.1: Write the one-command pre-upload proof gate script (exits 0 = ready / 1 = not ready)

- Phase 18.2: Write the deployment runbook — platform by platform (Cloudflare / Hostinger / IONOS / Render)

- Phase 18.3: Write the rollback runbook — exact steps to trigger and verify rollback

- Phase 18.4: Write the operator sheet — one-page quick reference for live operations

### Priority 2 — Launch Safety (Phases 18.5–18.6)

- Phase 18.5: API smoke test — confirm all key surfaces respond correctly end-to-end

- Phase 18.6: Upload smoke pack — capture all proof outputs, CI screenshot, health dump

### Priority 3 — Product Completion (Phases 19.0–19.7)

- Phase 19.0: Gemini repo audit must complete before any contest Wave 3+ work

- Phase 19.1–19.7: Visual pass, no-placeholder sweep, performance, error UX, content, routes, telemetry

### Priority 4 — Contest System (Phases 20.0–20.6)

- Only after Phases 18.0–19.0 are confirmed complete

- Follow exact wave order from Section 6

- Never drop the full package as one paste — wave by wave only

BerntoutGlobal XXL — The Musician's Index — Master Completion Map

Phase 17.5 Baseline | Checkpoint 21aa9b2 | Generated March 2026